## Slide 1: Agile Presentation
By: Noel Joseph Canlas

## Slide 2: Key Roles in a Scrum-Agile Team
Scrum Master – Facilitates events and removes obstacles to team progress. According to The Scrum Guide (Scrum.org, 2020), the Scrum Master ensures adherence to Scrum principles and promotes team self-management.
Product Owner – Represents stakeholder interests, prioritizes the backlog, and refines user stories. The role ensures value delivery (Scrum.org, 2020).
Developer – Builds functionality and collaborates daily to achieve the sprint goal. Developers in our project implemented the client’s travel features.
Tester – Ensures quality and reports bugs. This aligns with Mahnič (2021), who emphasizes early testing in Agile as a way to reduce defects.

## Slide 3: SDLC Phases in Agile
Requirements Gathering – Ongoing collaboration with stakeholders allows Agile to adapt to changes (PMI, 2021).
Design & Development – Iterative cycles promote flexibility and user feedback.
Testing – Integrated into each sprint. Testing is continuous and collaborative (Mahnič, 2021).
Deployment & Maintenance – Features are delivered in small increments, improving reliability (Digital.ai, 2023).

## Slide 4: Waterfall vs. Agile: How Our Project Might Have Changed
Waterfall follows a linear, phase-based approach—requirements, then design, then development, and so on.
If we used Waterfall for SNHU Travel, the client’s change to “wellness destinations” late in the process would have required significant rework and likely delayed delivery.
Agile, on the other hand, enabled us to adjust quickly within a sprint, which is consistent with findings in PMI’s (2021) report on adaptability in high-performing teams.

## Slide 5: Choosing Between Waterfall and Agile
Waterfall Pros: Structured, predictable, suited for fixed-scope projects.
Agile Pros: Adaptive, faster delivery, ongoing collaboration (Digital.ai, 2023).
SNHU Travel Project Fit:
Agile was the better choice. The shift to wellness destinations was managed seamlessly within Scrum events.
The team's ability to respond quickly reflects findings from the State of Agile Report (Digital.ai, 2023), which highlights flexibility as Agile's top benefit.

## Slide 6
References:
Digital.ai. (2023). 17th State of Agile Report. https://stateofagile.com
Scrum.org. (2020). The Scrum Guide. https://scrumguides.org/scrum-guide.html
Project Management Institute. (2021). Pulse of the Profession: Beyond Agility. https://www.pmi.org/learning/library/pulse-of-the-profession-2021-13356
Mahnič, V. (2021). Scrum in software engineering courses: An outline of the literature. In 2015 IEEE Global Engineering Education Conference (EDUCON) (pp. 955–960). IEEE. https://www.researchgate.net/publication/280144622_Scrum_in_software_engineering_courses_An_outline_of_the_literature